## Slide 1
CONNECTING THE WORLD
Silicon | Systems | Software | IoT
TECHNICAL PRESENTATION | COPYRIGHT
1
L & D Plan
Embedded Group
01-Nov-2022

## Slide 2
Project # 2
1

## Slide 3
1
PROJECT 1: PCIe Client based test application
Development
Unit test for PCIe Client
Def: Develop a PCIe client test application on user space on Sedna development board.
Inputs:
Need to understand PCIe protocol.
Need to understand PCIe driver stack layer in kernel space.
App/driver should be compiled
only once and should work on
Sedna board
What is the advantage to the BU: No Advantages to BU
Advantage to the engineer :
Exposure to how to write PCIe client driver
PCIe domain exposure.
Kernel Debugging skills
PCIe stack exposure in kernel space
Tools to be used:
Sedna board
GIT, Gerrit
PCIe STACK
PCIe Client Driver
IOCTL Interface
PCIe Host Driver
PCIe Controller

## Slide 4
PROJECT 2: Targeted Objective & Tool Exposure
Targeted Objectives:
  Unit test cases implementation
  PCIe client driver development
Tool Exposure:
  gdb – For debugging
  Git – Storage
  Gerrit – Bug Tracking
  FTrace – Kernel trace
  KProbes – Kernel probes
Device Dependencies:
  Beagle Board
  USB to UART dongles (FTDI/7720/7820)
  SD Cards

## Slide 5
PROJECT 1: Project Tracking, Deliverables and Timelines
Project Tracking:
  Weekly Progress / Status Review Meeting
Project Deliverables:
  Project Specification
  Source Build
  Test Plan & Test report
  Documentation
  Demo & Presentation
Timelines:
  T0 + (8 to 12 weeks)

## Slide 6
PROJECT 1: Plan
Task list for this Project:
  Advanced C & DS( 1 Week)
  Linux system programming ( 1 Week)
    IPC
    Pthreads
    Signals
    Syscalls
      Process
      Synchronization
      MM
      File system
  Linux Device Drivers
    Kernel upgrade on Host Machine ( ½ Week)
    IOCTL Driver development( ½ week)
    Bring up on RPI-3/BB ( ½ Week)
    IOCTL Driver development on RPI-3/BB( ½ week)
    Understand PCI protocol( 1 week)
    Understand PCI Sub system Architecture/Stack in Linux Kernel ( 1 week)
    Understand PCIe-Client Driver architecture ( 1 week)
    List out required Data structures and APIs for Client driver( 1 week)
    Implement PCIe Client Driver and test cases( 4-5 weeks)
Finished
In progress
Yet to start

## Slide 7
PROJECT 1: Team, Mentor & PM
Team Members :
  Harishchary
  Sachin H L
  Madhusudhan Sana
Mentor :
  Nagender Reddy
PM :

## Slide 8
PROJECT 1: Indicative Resource Utilization
S.No. | Resource Name | Role | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12
1 | Mentor | Mentor | 15% | 15% | 10% | 10% | 8% | 8% | 5% | 5% | 5% | 5% | 5% | 5%
2 | Team1 | Engineer | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100%
3 | Team2 | Engineer | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100%
4 | Team3 | Engineer | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100%
8 | PM | PM | 5% | 5% | 5% | 5% | 5% | 5% | 5% | 5% | 5% | 5% | 5% | 5%